## Slide 1: Movie Search API Prototype Development
Team Members:
Luke – Index Page & CSS
Morgan – JavaScript Logic
Trey – Details Page & Data Rendering
Contact Emails:
Luke: ldavis12@rams.shepherd.edu
Morgan: mdehof01@rams.shepherd.edu
Trey:trios01@rams.shepherd.edu

## Slide 2: Table of Contents
1. Project Overview
2. Purpose & Problem Statement
3. Development Progress
4. Team Responsibilities
5. Prototype Demonstration
6. Challenges & Risks
7. Upcoming Roadmap
8. Summary & Conclusion
9. Q&A

## Slide 3: Project Overview
A Movie/TV Show Search Web App using the TVMaze API.
Searches TV shows & movies
Displays posters, ratings, summaries
Shows detailed info on a second page
Goal: A simple, fast web app without a database.

## Slide 4: Purpose & Problem Statement
Purpose: Provide a lightweight, real-time movie search tool.
Problem: Users need quick info without ads or clutter.
Solution: A clean app pulling show data instantly from TVMaze API.

## Slide 5: Progress Since Last Presentation
Completed:
• Layout built
• CSS & responsive design
• API connected
• Dynamic search results
• Details page finished
• Placeholder images
• UI polish
Status: Fully functional prototype.

## Slide 6: Team Responsibilities
Luke – index.html & CSS
Morgan – main.js
Trey – details.html

## Slide 7: Prototype Demonstration
Demo Includes:
Searching movies/shows
Displaying show cards
Viewing full details
Returning to search page

## Slide 8: Challenges & Risks
Challenges:
Missing images
Async API calls
Coordinating files
Responsive layout
Mitigation:
Placeholder images
async/await
Dividing tasks
Flexbox/Grid

## Slide 9: Roadmap & Upcoming Tasks
Before final presentation:
Add loading animation
Better mobile support
Improve visuals
Add error messages
Final demo polish

## Slide 10: Summary & Conclusion
Takeaways:
Working movie search app
Learned API + async JS
Improved teamwork
Next Update: Final Presentation

## Slide 11: Q&A
1. “Why did you choose the TVMaze API?”
Answer: We chose the TVMaze API because it’s free, easy to use, and provides clean data for shows and movies. It also doesn’t require an API key, which made development faster.
2. “What was the hardest part of building the prototype?”
Answer: The hardest part was handling missing data and making sure the page didn’t break when the API returned empty fields. We fixed this by adding placeholder images and fallback text.
3. “How does your app handle slow or failed API requests?”
Answer: We used async/await with error handling in JavaScript. If the API is slow or fails, the app shows a basic message instead of freezing or showing a blank screen.